PRODUCT REQUIREMENTS DOCUMENT

Project Collaboration & Matching Platform

MERN + React Native / Expo MVP

| Document field | Value |
| --- | --- |
| Document type | Product Requirements Document (PRD) |
| Product stage | College MVP / 10-day implementation |
| Primary client | React Native / Expo mobile application |
| Backend | Node.js + Express.js |
| Database | MongoDB |
| Real-time layer | Socket.io for optional real-time chat |
| Matching | Deterministic weighted skill / interest / role score |
| Scope principle | Build a credible demoable product without AI or platform-heavy features |

Executive statement: The product helps students discover portfolio-project opportunities, evaluate how well they fit a project, express interest, form mutual matches, and communicate with teammates. Its differentiator is an explainable compatibility score—not merely a Tinder-like swipe interface.

# Contents

1. Product overview and problem statement

2. Goals, non-goals, and product principles

3. Personas and user stories

4. End-to-end user journeys

5. Functional requirements

6. Matching and recommendation logic

7. Project lifecycle and matching state machine

8. Screens and UX requirements

9. Notifications

10. Data model and MongoDB collections

11. API requirements

12. Socket.io chat requirements

13. MERN + React Native architecture

14. Security, validation, and non-functional requirements

15. 10-day implementation plan

16. Acceptance criteria and demo checklist

17. Risks and mitigation

18. Future scope

Appendix A. Source requirements preserved verbatim

# 1. Product overview and problem statement

Problem: Students can have skills, interests, and portfolio ambitions but still struggle to find teammates whose roles and skills fit a project. Existing social/project discovery patterns are not designed around team formation.

Solution: A mobile-first project collaboration marketplace where students create a technical profile, publish projects, discover projects through cards, swipe/pass or express interest, see an explainable compatibility percentage, receive mutual-match decisions, and chat within matched projects.

Primary value proposition: Turn “I want to build something” and “I need teammates” into a fast, transparent matching workflow.

Differentiator: The score explains why a project is relevant: 50% skill match, 30% interest match, 20% role match. This is intentionally deterministic and easy to defend in a college viva.

| Dimension | Definition |
| --- | --- |
| Target users | College students / early-career learners seeking collaborators for technical and portfolio projects. |
| Primary object | A project opportunity with requirements, team capacity, and an owner. |
| Primary interaction | Discover → inspect → pass / interest → owner decision → match. |
| Secondary interaction | Matched users communicate through project chat. |
| Retention loop | Create project → receive interest → form team → chat → see progress / project dashboard. |
| Discovery loop | Personalized feed + trending projects + compatibility scores. |

# 2. Goals, non-goals, and product principles

## 2.1 Goals

Allow a user to create a useful technical profile with role, skills, interests, and external portfolio links.

Allow a user to publish a project with clear team requirements, duration, size, category, and description.

Provide a Tinder-style project discovery feed with both swipe gestures and explicit Pass / Interested controls.

Calculate and display a transparent compatibility score for each project.

Allow project owners to accept or reject interested candidates.

Create a match only after owner acceptance and enable project-scoped communication.

Provide a dashboard for owned projects and matches.

Provide trending projects using a simple activity-based score.

Fit the implementation realistically within 10 days using the MERN stack plus React Native/Expo.

## 2.2 Non-goals for the MVP

Do not build: AI recommendation system.

Do not build: Video calling.

Do not build: Complex notifications.

Do not build: GitHub API integration.

Do not build: OAuth.

Do not build: Advanced recommendation algorithms.

Do not build: Stories.

Do not build: Followers / following.

Do not build: Comments.

Do not build: Likes.

Do not build: Large admin panel.

Do not build: Payments.

Do not build: Complex project management.

Do not build: Full Trello/Jira clone.

Reason: These items increase integration, data, testing, state-management, and delivery complexity without strengthening the core team-matching demonstration.

## 2.3 Product principles

Explainability over intelligence: prefer a formula users and evaluators can understand.

Core loop over feature count: profile, project, discovery, interest, match, chat, dashboard.

Dual input: gestures may be fun, but buttons guarantee reliable demos.

Project-centered collaboration: a match is meaningful because it is attached to a specific project.

MVP discipline: every feature must serve discovery, matching, team formation, or communication.

# 3. Personas and user stories

| Persona | Need | Primary actions |
| --- | --- | --- |
| Student contributor | Find projects matching current skills and interests. | Create profile, discover projects, view match score, express interest, chat after match. |
| Project owner | Find the right teammates for a project. | Create project, view interested users, accept/reject candidates, manage team capacity, chat with matched users. |
| Student doing both | Join existing work and recruit for a separate idea. | Use all core flows; own projects and participate in other projects simultaneously. |

## User stories

As a student, I want to select my role, skills, and interests so the app can show projects relevant to me.

As a student, I want to create a project with required roles and skills so potential teammates know what I need.

As a student, I want to see a compatibility percentage so I can prioritize relevant projects.

As a student, I want Pass and Interested buttons in addition to swipe so the interaction is reliable.

As a project owner, I want to see incoming interest and decide whether to accept or reject a candidate.

As a matched teammate, I want project chat so I can discuss responsibilities with the owner / team.

As a user, I want a dashboard showing my projects and matches so I can manage my participation.

As a user, I want GitHub, LinkedIn, and portfolio links visible on my profile without API integrations.

As a user, I want trending projects surfaced so active opportunities are easier to discover.

# 4. End-to-end user journeys

## 4.1 Create profile

Register or sign in.

Enter basic identity fields and bio.

Select one or more roles, including Frontend Developer, Backend Developer, Full Stack Developer, AI/ML, UI/UX, Android/iOS, etc.

Select skills such as React, Node.js, MongoDB, Python, Figma, Java.

Select interests such as AI, Web Development, Mobile Apps, Cybersecurity, FinTech, Gaming.

Optionally add GitHub, LinkedIn, and portfolio URLs.

Save profile and enter the project feed / dashboard.

## 4.2 Post a project

Project title

Project description

Tech stack / required skills

Looking-for roles

Project duration

Team size

Category

Owner

Example: AI Study Assistant — an AI application that creates personalized study plans and quizzes; React Native, Node.js, MongoDB, Python; looking for AI Developer, Backend Developer, UI Designer; duration 4–6 weeks; team size 3–4.

# 5. Functional requirements

| ID | Requirement | Priority | Acceptance |
| --- | --- | --- | --- |
| FR-01 | User registration and profile creation. | P0 | A new user can create/save a profile. |
| FR-02 | Role selection supporting examples in the source requirements and extensibility. | P0 | Selected role(s) persist and display. |
| FR-03 | Skill selection supporting examples in the source requirements and extensibility. | P0 | Selected skills persist and can be edited. |
| FR-04 | Interest selection supporting examples in the source requirements and extensibility. | P0 | Selected interests persist and can be edited. |
| FR-05 | Optional external profile links: GitHub, LinkedIn, portfolio. | P1 | URLs can be saved and opened; no API integration. |
| FR-06 | Create project with title, description, skills, required roles, category, duration, team size, members, status. | P0 | Valid project is created and appears in feeds. |
| FR-07 | Project discovery feed as cards. | P0 | User can browse multiple project cards. |
| FR-08 | Pass action. | P0 | Project is recorded as passed for the user and not immediately resurfaced. |
| FR-09 | Interested action by swipe right and button. | P0 | Interest is recorded once per user/project. |
| FR-10 | Compatibility score. | P0 | Each eligible card displays a deterministic 0–100 score. |
| FR-11 | Project owner incoming-interest view. | P0 | Owner can inspect interested users. |
| FR-12 | Owner accepts or rejects a candidate. | P0 | Status changes and notification behavior is triggered. |
| FR-13 | Match creation. | P0 | Accepted interest creates a match. |
| FR-14 | Matched-project chat. | P0 | Matched users can send and receive messages within project context. |
| FR-15 | Dashboard for My Projects and My Matches. | P1 | Counts and entries update from persisted data. |
| FR-16 | Profile screen with roles, skills, interests, bio, links, project count, match score. | P1 | Profile details are visible and editable. |
| FR-17 | Trending projects. | P1 | Feed can surface high-activity recent projects using the specified trend factors. |
| FR-18 | Project team capacity enforcement. | P0 | Accepted users cannot exceed declared max team size. |

# 6. Matching and recommendation logic

## 6.1 Compatibility score

Required formula: Matching Score = Skill Match 50% + Interest Match 30% + Role Match 20%.

Important: No AI is required. The score is deterministic, explainable, fast, and sufficient for a 10-day college MVP.

## 6.2 Recommended calculation details

| Component | Suggested MVP calculation |
| --- | --- |
| Skill Match (50%) | Matched required skills / total required skills × 100, multiplied by 0.50. |
| Interest Match (30%) | Matched project category/interests or project interest tags / project interests × 100, multiplied by 0.30. |
| Role Match (20%) | 1 if user role is among required roles, otherwise 0, multiplied by 20. |
| Final score | Round to nearest integer and clamp to 0–100. |

Edge case: If a project omits a required component, define the denominator from the information actually present or fall back to neutral contribution. The simplest MVP implementation is to require at least one skill, one interest/category signal, and one required role when publishing a project.

## 6.3 Example

Project requires: React, Node, Python, Figma

User has: React, Node, MongoDB, Python

Skill overlap: 3/4 = 75% skill similarity

Weighted skill contribution: 75 × 0.50 = 37.5

Interest contribution: e.g. 80 × 0.30 = 24

Role contribution: e.g. 100 × 0.20 = 20

Total: 81.5 → display 82%

Source example: The supplied example says “Compatibility: 75%” for the React/Node/Python/Figma vs React/Node/MongoDB/Python case. The PRD therefore preserves 75% as the illustrative product example, while the implementable formula above makes the final number explicit. Product and engineering should treat the formula as authoritative for implementation.

## 6.4 Feed ordering

Primary ordering: relevant, not passed, open projects with higher compatibility first.

Secondary signal: trending score.

Tie-breaker: more recent activity / project creation date.

Exclude projects owned by the current user from the discovery feed.

Exclude closed/full projects from the active matching feed.

# 7. Project lifecycle and matching state machine

| Entity | States | Transitions |
| --- | --- | --- |
| Project | draft → open → full/closed | Owner publishes; team fills; owner closes or project reaches capacity. |
| Swipe | new → passed OR interested | User takes one action per project. |
| Match request | pending → accepted OR rejected | Owner reviews an interested user. |
| Match | active → ended (future) | Created when owner accepts; active for MVP. |
| Message | persisted | Created by sender within active match/project context. |

Consistency rule: An “Interested” swipe is not itself a match. The match exists only after the project owner accepts the interested candidate.

# 8. Screens and UX requirements

| Screen | Purpose | Required elements |
| --- | --- | --- |
| Onboarding / Register | Create account and technical identity. | Name, email, password, role(s), skills, interests. |
| Home / Discover | Browse projects. | Project cards, image/visual placeholder, title, teammates, stack, looking-for roles, score, Pass, Interested, optional swipe. |
| Project Detail | Inspect before deciding. | Full description, owner, skills, roles, duration, team size, current members, compatibility breakdown. |
| Create Project | Publish collaboration opportunity. | Title, image optional, description, category, skills, required roles, duration, team size. |
| Interested Candidates | Owner review. | Candidate profile, match score, accept, reject, current team count. |
| My Projects | Manage owned projects. | Project cards, member count, interested count, pending count, status. |
| My Matches | See active collaborations. | Matched project, counterpart/team info, open chat. |
| Chat | Project communication. | Message history, composer, send action, project context. |
| Profile | Mini developer portfolio. | Name, role, skills, bio, project count, match score, external links. |
| Trending | Surface active opportunities. | Trending project list/cards with activity counts. |

## 8.1 Project card requirements

┌─────────────────────────┐

│      PROJECT IMAGE      │

│   AI Study Assistant    │

│   2 teammates           │

│   React Native          │

│   Node.js               │

│   Python                │

│   Looking for:          │

│   AI • Backend          │

│   ⭐ 75% Skill Match    │

│   [PASS] [INTEREST]     │

└─────────────────────────┘

Interaction: Swipe left = Pass. Swipe right = Interested. Buttons MUST also perform the same actions to avoid relying on gestures during demos.

# 9. Notifications

| Event | Recipient | MVP behavior |
| --- | --- | --- |
| New interest | Project owner | Persist notification record or surface a dashboard badge; exact push infrastructure is optional. |
| Candidate accepted | Interested user | Show match notification / in-app status. |
| Candidate rejected | Interested user | Show rejected status without exposing unnecessary private details. |
| New project message | Matched participants | In-app chat indicator; real push can be deferred. |

Scope: “Complex notifications” are explicitly excluded from the 10-day scope. Use in-app indicators and simple server-created notification events if time permits.

# 10. Data model and MongoDB collections

## 10.1 Collections

| Collection | Purpose | Key fields |
| --- | --- | --- |
| Users | Identity and developer profile. | name, email, password, bio, role, skills[], interests[], github, linkedin, portfolio, avatar |
| Projects | Project opportunities and ownership/team state. | title, description, owner, skills[], requiredRoles[], category, duration, teamSize, members[], status |
| Swipes | One user decision per project. | user, project, action |
| Matches | Owner decision and active collaboration link. | project, user, owner, status |
| Messages | Project-scoped chat history. | sender, receiver, project, message, createdAt |

## 10.2 Proposed schema details

User {

_id, name, email, passwordHash, bio, role: [String],

skills: [String], interests: [String],

github, linkedin, portfolio, avatar,

createdAt, updatedAt

}

Project {

_id, title, description, owner: ObjectId(User),

image, skills: [String], requiredRoles: [String],

category, duration, teamSize: { min, max },

members: [ObjectId(User)], status: String,

createdAt, updatedAt, lastActivityAt

}

Swipe {

_id, user: ObjectId(User), project: ObjectId(Project),

action: "passed" | "interested", createdAt

}

Match {

_id, project: ObjectId(Project), user: ObjectId(User),

owner: ObjectId(User), status: "pending" | "accepted" | "rejected",

createdAt, updatedAt

}

Message {

_id, sender: ObjectId(User), receiver: ObjectId(User),

project: ObjectId(Project), message: String, createdAt

}

## 10.3 Indexing recommendations

Users: unique index on email.

Swipes: compound unique index on (user, project) to prevent duplicate decisions.

Matches: index on (project, owner, status) and (user, status).

Messages: index on (project, createdAt) for chat history retrieval.

Projects: index on (status, lastActivityAt) for active/trending queries.

# 11. API requirements

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/register | Register user and create profile seed. |
| POST | /api/auth/login | Authenticate user. |
| GET | /api/users/me | Current user profile. |
| PUT | /api/users/me | Update profile, roles, skills, interests, links. |
| GET | /api/projects/feed | Return open projects excluding user-owned/passed/full items, with compatibility score. |
| GET | /api/projects/:id | Project detail. |
| POST | /api/projects | Create project. |
| PUT | /api/projects/:id | Edit own project. |
| POST | /api/projects/:id/swipe | Record pass or interest. |
| GET | /api/projects/:id/interested | Owner view of interested users. |
| POST | /api/projects/:id/matches/:userId/accept | Accept candidate and create/activate match. |
| POST | /api/projects/:id/matches/:userId/reject | Reject candidate. |
| GET | /api/matches | List current user matches. |
| GET | /api/projects/mine | List owned projects with counts. |
| GET | /api/trending | Trending project list. |
| GET | /api/projects/:id/messages | Paginated project chat history. |
| POST | /api/projects/:id/messages | REST fallback message creation if Socket.io is unavailable. |

API principle: Keep endpoints resource-oriented and small. The 10-day MVP does not need GraphQL, microservices, event buses, or an elaborate service mesh.

# 12. Socket.io chat requirements

| Event | Direction | Behavior |
| --- | --- | --- |
| join_project_chat | Client → Server | Validate membership/match and join project room. |
| send_message | Client → Server | Validate sender is authorized, persist message, broadcast to project room. |
| new_message | Server → Clients | Deliver newly persisted message. |
| typing | Optional | May be omitted from MVP. |
| read_receipt | Optional | Explicitly out of core 10-day scope. |

Fallback: If real-time delivery threatens the timeline, keep GET/POST message endpoints working and treat Socket.io as an enhancement layer. Normal REST-based messaging is acceptable for the MVP according to the source requirements.

# 13. MERN + React Native architecture

React Native / Expo

│

REST API calls

│

▼

┌────────────────────┐

│ Node.js + Express  │

│ Auth / Projects    │

│ Matching / Match   │

│ Dashboard / API    │

└─────────┬──────────┘

│

▼

MongoDB

Chat path:

React Native ↔ Socket.io ↔ Node / Express ↔ MongoDB

## 13.1 Logical modules

Auth & User Profile

Project Management

Discovery Feed

Compatibility Engine

Swipe / Interest Tracking

Match Management

Chat

Dashboard & Aggregates

Trending Calculation

## 13.2 Suggested server structure

server/

src/

config/

controllers/

models/

routes/

services/

matching.service.js

trending.service.js

chat.service.js

middleware/

auth.js

validate.js

errorHandler.js

socket/

utils/

app.js

server.js

## 13.3 Suggested React Native / Expo structure

app/ or src/

screens/

auth/

onboarding/

discovery/

project/

matches/

chat/

dashboard/

profile/

components/

navigation/

services/

api.js

socket.js

store/

utils/

# 14. Security, validation, and non-functional requirements

| Area | MVP requirement |
| --- | --- |
| Authentication | Passwords must be hashed; never store plain passwords. |
| Authorization | Only project owners can edit their projects or accept/reject candidates. |
| Match access | Chat must be available only to matched/authorized participants for the project. |
| Input validation | Validate email, URLs, enum values, team sizes, required arrays, and message length. |
| Duplicate actions | Prevent duplicate swipe and duplicate accepted match creation. |
| Capacity | Do not accept users beyond maximum team size. |
| Error handling | Return consistent HTTP status codes and human-readable error messages. |
| Performance | Feed endpoints should be paginated; chat history should be paginated. |
| Reliability | REST chat fallback must preserve messages if Socket.io reconnects/fails. |
| Usability | All core actions must be possible without swipe gestures. |
| Privacy | Expose only profile fields intended for collaboration; avoid unnecessary personal data. |
| Demo readiness | Seed data should exist so the matching/trending feed can be demonstrated immediately. |

# 15. 10-day implementation plan

| Day | Focus | Deliverable |
| --- | --- | --- |
| Day 1 | Project setup + schemas | Expo app, Node/Express server, MongoDB connection, base models. |
| Day 2 | Auth + profile | Register/login, profile create/edit, roles, skills, interests. |
| Day 3 | Project CRUD | Create/edit/detail projects, validation, owner data. |
| Day 4 | Discovery feed | Project cards, active project query, basic pagination. |
| Day 5 | Swipe + matching score | Pass/Interested actions, deterministic 50/30/20 score. |
| Day 6 | Owner review + matches | Interested candidates, accept/reject, team capacity, match state. |
| Day 7 | Dashboard + profile polish | My Projects, My Matches, counters, mini developer profile. |
| Day 8 | Chat | Socket.io project chat; REST fallback if needed. |
| Day 9 | Trending + UX polish | Trending formula, empty/loading/error states, UI consistency. |
| Day 10 | Testing + seed data + demo | Integration testing, bug fixing, demo dataset, viva-ready explanation. |

Timeline rule: A feature is “done” only when its happy path works end-to-end on a seeded dataset. Avoid starting new features on Day 9–10 unless all P0 requirements are stable.

# 16. Acceptance criteria and demo checklist

| Scenario | Pass condition |
| --- | --- |
| Create account | User registers and reaches profile setup. |
| Build profile | Role, skills, interests, bio, and optional links persist. |
| Create project | Owner creates an open project with requirements and capacity. |
| Discover | Another user sees project card in feed. |
| Match score | Compatibility percentage is visible and explainable by 50/30/20 components. |
| Pass | Project is recorded as passed and is not immediately shown again. |
| Interest | Project owner can see that the user is interested. |
| Accept | Owner accepts candidate only if capacity remains; active match appears. |
| Reject | Rejected candidate does not become a match. |
| Chat | Matched participants can exchange project-scoped messages. |
| Dashboard | Owned project shows member and interest counts; matches appear in My Matches. |
| Profile | Mini developer profile displays technical identity and project count / match metric. |
| Trending | Trending projects surface using interest + match + recent activity. |

## Recommended viva/demo order

Show profile with skills/interests.

Create or show AI Study Assistant-style project.

Open a project card and explain 50/30/20 compatibility.

Swipe or press Interested.

Switch to owner view and accept.

Show Match state.

Open project chat and send a message.

Open dashboard showing My Projects + My Matches.

Open Trending and explain the simple score.

# 17. Risks and mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep | High | Lock P0/P1 requirements; reject non-goal features during the 10-day build. |
| Swipe gesture instability | Medium | Always provide Pass and Interested buttons. |
| Chat complexity | High | Keep chat project-scoped; use REST fallback. |
| Ambiguous matching math | Medium | Document formula and edge cases before implementation; keep it deterministic. |
| Duplicate swipes/matches | Medium | Unique DB indexes + server-side checks. |
| Team capacity race condition | High | Re-check project capacity server-side during acceptance. |
| Low demo data | High | Seed projects/users/swipes/matches/messages before the final demo. |
| Overbuilding notifications | Medium | Use in-app status/badges; avoid push infrastructure in MVP. |

# 18. Future scope

Only after MVP stability: Potential future enhancements include AI-assisted recommendations, richer notifications, GitHub integration, OAuth, project milestones, team tasks, comments, social graphs, video collaboration, advanced analytics, and admin tooling. These are intentionally not part of the 10-day MVP.

# Appendix A. Source requirements preserved verbatim

The following appendix preserves the supplied requirement text without analytical compression so no source line is lost. The normalized PRD above interprets this material into implementable requirements.

How the app works

Step 1 — Create profile

User registers and selects:

Role

Frontend Developer

Backend Developer

Full Stack Developer

AI/ML

UI/UX

Android/iOS

etc.

Skills

React

Node.js

MongoDB

Python

Figma

Java

Interests

AI

Web Development

Mobile Apps

Cybersecurity

FinTech

Gaming

Step 2 — Post a project

Example:

🧠 AI Study Assistant

An AI application that creates personalized study plans and quizzes.

Tech Stack

React Native Node.js MongoDB Python

Looking for

🤖 AI Developer

⚙️ Backend Developer

🎨 UI Designer

Project duration

4–6 weeks

Team size

3–4 people

Description

Looking for motivated students who want to build this as a portfolio project.

3. The Tinder-style part

Users get a feed of project cards.

┌─────────────────────────┐

│                         │

│      PROJECT IMAGE      │

│                         │

│   AI Study Assistant    │

│                         │

│   👨‍💻 2 teammates       │

│                         │

│   React Native          │

│   Node.js               │

│   Python                │

│                         │

│   Looking for:          │

│   AI • Backend          │

│                         │

│   🔴        🟢          │

│   PASS     INTEREST     │

└─────────────────────────┘

Swipe left → Pass

Swipe right → Interested

I'd actually use 👎 / ❤️ buttons as well, because swipe gestures can sometimes be annoying during a demo.

4. The best feature: Matching

This is what makes your project more interesting than simply copying Tinder.

Suppose:

Project requires

React

Node

Python

Figma

And your profile has:

React

Node

MongoDB

Python

Your app calculates:

Compatibility: 75%

Then display:

⭐ 75% Skill Match

You can keep the algorithm extremely simple.

Matching Score =

Skill Match      50%

Interest Match   30%

Role Match       20%

No AI is necessary.

This is actually better for a 10-day college project because you can explain the algorithm clearly during viva.

5. The Match

Suppose:

You → swipe right on Project A

The project owner receives:

🔔 Shrikar is interested in your project.

They can:

Accept ✅

or

Reject ❌

If accepted:

🎉 IT'S A MATCH!

You matched with:

AI Study Assistant

Project Owner:

Rahul

Role:

Backend Developer

Now both users can communicate.

6. Keep chat VERY simple

Don't build WhatsApp.

Just create:

Project Chat

Rahul:

Hey, are you interested in working on the backend?

You:

Yes, I can handle Node and MongoDB.

Rahul:

Great! Let's start this weekend.

You can implement basic real-time messaging with:

Socket.io

But if you're running out of time, even normal REST-based messaging is acceptable for the MVP.

7. Dashboard

Give the user a simple dashboard.

---------------------------

MY PROJECTS

---------------------------

AI Study Assistant

👥 3/4 members

Interested: 12

Pending: 4

---------------------------

Campus Marketplace

👥 2/3 members

Interested: 7

---------------------------

And:

My Matches

❤️ Matches

AI Study Assistant

Rahul • Backend

Campus Marketplace

Ananya • UI/UX

8. Profile

Keep it like a mini developer profile.

┌─────────────────────┐

│     Shrikar         │

│  Full Stack Dev     │

│                     │

│ React • Node • Mongo │

│ JavaScript • Git     │

│                     │

│ 🔥 5 Projects       │

│ ⭐ 82% Match Score   │

└─────────────────────┘

You could also allow users to add:

GitHub

LinkedIn

Portfolio

Don't implement GitHub API integration. Just store the links.

9. One small feature I'd definitely add

🔥 Trending Projects

Instead of showing completely random projects, calculate:

Trending Score =

number of interests

+ number of matches

+ recent activity

Then have:

🔥 Trending

AI Resume Analyzer

24 interested

Campus Lost & Found

18 interested

College Event App

13 interested

It makes the application feel much more like a real product.

10. Your MERN architecture

Since you're using React Native, your architecture becomes:

React Native

│

│ REST API

▼

┌───────────────┐

│   Express.js  │

│   Node.js     │

└───────┬───────┘

│

▼

MongoDB

For chat:

React Native

│

│

Socket.io

│

▼

Node/Express

11. MongoDB collections

You don't need 20 collections.

Users

{

name,

email,

password,

bio,

role,

skills: [],

interests: [],

github,

linkedin,

avatar

}

Projects

{

title,

description,

owner,

skills: [],

requiredRoles: [],

category,

duration,

teamSize,

members: [],

status

}

Swipes

{

user,

project,

action: "interested"

}

Matches

{

project,

user,

owner,

status: "pending"

}

Messages

{

sender,

receiver,

project,

message,

createdAt

}

That's enough.

12. Don't build these in 10 days ❌

This is important.

Avoid:

❌ AI recommendation system

❌ Video calling

❌ Complex notifications

❌ GitHub API

❌ OAuth

❌ Advanced recommendation algorithms

❌ Stories

❌ Followers/following

❌ Comments

❌ Likes

❌ Huge admin panel

❌ Payment system

❌ Complex project management

❌ Full Trello/Jira clone

They will destroy your 10-day timeline

# Appendix B. Product decisions made during analysis

| Decision | Rationale |
| --- | --- |
| Treat required roles, skills, interests, and category as structured fields. | They are the inputs to explainable matching and filtering. |
| Preserve both swipe gestures and explicit buttons. | The supplied requirement explicitly calls out demo reliability concerns. |
| Use owner acceptance as the match gate. | Prevents unilateral “matches” and aligns with the described flow. |
| Scope chat to project context. | Prevents the MVP from becoming a general-purpose messaging product. |
| Keep GitHub/LinkedIn/portfolio as stored links. | Preserves the profile value without API integration complexity. |
| Make project capacity enforceable server-side. | Prevents overfilled teams when multiple interests arrive. |
| Use deterministic trending score. | Preserves the desired “real product” feel without building a recommendation engine. |
| Treat the stated 50/30/20 formula as implementation authority. | It is the clearest explicit algorithmic requirement in the source material. |